What the project is all about

- There is a lot of problems with healthcare facilities/clinics (Primary HealthCare – PHC Clinics) in Africa.

- Some of these problems includes, Lack of Right Staff, No Appropriate Medicines, Lack of the right data, etc.

- We want to fix some of these problems by developing a strong AI-powered system that will help local workers and managers of these clinics solve some of these problems.

- This AI system should be able to predict when clinics will get busy so they can anticipate and prepare for it.

- This system should also be able to warn about likely medicine shortages.

- This system should be able to give quick advice (Triage) when someone comes to report a symptom on it.

- Show maps and easy visualizations so that decision-makers can see gaps and how to address them.

This would mean that the AI-system we want to develop will assist with faster decision making, reduce medicines from finishing, manage patients traffic, reduce congestion etc.

Step-By-Step Methodology

- Understand who we are helping exactly (health workers, clinic managers, etc.) so that we can keep this AI-system product focused.

- Collect basic data;

  - Get a list of clinics

  - Get a population map

  - Save files in a `/data` folder.

- Clean and combine data to get a clean table of clinics (name, latitude, longitude, catchment, services, etc).

- Create simple AI models;

  - A model to forecast for future patient monthly visit patterns.

  - A simple classifier that classifies if the next period has a high risk of medicines finishing or not.

  - A model that uses patient keywords to get urgent vs non-urgent symptoms and profer advice.

  - Save the models in a way that backend can easily call.

- Build a backend API that will connect to models.

- Build a frontend web dashboard that contains map+button to run forecasts+show triage results

- A mobile app that contains an intake form+triage button+offline capture

- Test, make presentation slides and record demonstrations.

At the end of this steps there should be a GitHub repo, small working demo of web and mobile app prototype, presentation slides, and a 3-minute demo video.

Team Members and Roles

- Dave (ML + Data Lead): Build forecasts, Triage Logic and Final Metrics

- Emmanuel (Data Engineer/Infrastructure): Pull data, set up backend, Docker, Deploy.

- Muhammed (Health and Geo-Spatial Lead): Validate health logic, do map and population catchments

- Phenny (Frontend and Mobile Dev.): Build web dashboard and Expo Mobile app.

- Kibe (Product and storytelling): Write personas, slides, demonstration script and lead rehearsals.

Simple Project 4-day Plan

- Day 1 (Collect and Clean Data)

  - Emmanuel – Download datasets into repo

  - Muhammed+Dave: Inspect data

  - Phenny: Scaffold frontend mobile application

  - Write 3 user personas and the 3-slide problem introduction.

- Day 2 (Models and Backend)

  - Dave: Build surge forecase + stock risk + triage rule set

  - Emmanuel: Add models to API endpoints

  - Phenny: connect frontend and triage endpoint

  - Kibe: prepare short use-case stories for demo.

- Day 3 (Maps and Mobile):

  - Muhammed: Calculate catchment population per clinic and produce maps

  - Phenny: finish map view and mobile intake form (offline save)

  - Emmanuel: containerize backend and ensure endpoints work.

- Day 4 (Polish and Demonstration)

  - All: Test the full flow and fix bugs.

  - Kibe: Finalize slides and run the demo script

  - Dave: Prepare short metrics slide (how good the models are)

  - Phenny: Record the demo

Datasets (Emmanuel)

These are the datasets/structure required for this;

- `clinic_visits.csv`

| Column Name | Description | Example |
| --- | --- | --- |
| clinic_id | Unique ID for each health facility | CL001 |
| clinic_name | Facility name | "Alimosho PHC" |
| state | State or region name | "Lagos" |
| lga | Local government area | "Alimosho" |
| latitude | Latitude coordinate of the clinic | 6.6153 |
| longitude | Longitude coordinate of the clinic | 3.2997 |
| month | Month of record | 2024-07 |
| total_visits | Total number of patients that month | 1230 |
| male_visits | Male patient count | 400 |
| female_visits | Female patient count | 830 |
| under5_visits | Visits from under-5 children | 120 |
| maternal_visits | Pregnant/women care visits | 60 |
| disease_outbreak_visits | Visits linked to common outbreaks (e.g. malaria) | 230 |
| available_doctors | Number of doctors on duty that month | 3 |
| available_nurses | Number of nurses | 5 |
| medicine_stock_level | % of essential drugs available that month | 75 |
| power_availability_days | Days electricity was available | 28 |
| water_availability_days | Days clean water was available | 30 |
| catchment_population | Estimated population in clinic’s service area | 18,000 |
| rainfall_mm | Monthly rainfall (optional – for environmental correlation) | 200 |
| avg_temp_c | Average temperature that month | 29.5 |

- Medicine_stock.csv

| Column Name | Description | Example |
| --- | --- | --- |
| clinic_id | Link to facility | CL001 |
| clinic_name | Facility name | "Alimosho PHC" |
| month | Month of report | 2024-07 |
| medicine_name | Essential drug name | "Paracetamol" |
| opening_balance | Quantity available at start of month | 500 |
| quantity_received | Quantity received from supplier | 1000 |
| quantity_dispensed | Quantity given to patients | 1200 |
| closing_balance | Quantity remaining end of month | 300 |
| reorder_level | Minimum required before stock runs out | 200 |
| lead_time_days | Days it takes to get a new supply | 14 |
| avg_daily_consumption | Average daily usage rate | 40 |
| stockout_last_month | Was there a stockout last month (1=yes, 0=no) | 0 |
| patients_served | Number of patients that month | 1230 |
| facility_functional_status | "Functional", "Partially functional", "Down" | Functional |
| forecasted_visits_next_month | Derived from model 1 output | 1400 |
| is_high_risk_stockout | Target variable (1=yes, 0=no) | 0 |

- `symptom_triage.csv`

| Column Name | Description | Example |
| --- | --- | --- |
| record_id | Unique record ID | 1 |
| age | Patient age | 35 |
| gender | Patient gender | Male |
| symptoms_text | Input text from patient | "Fever, headache, vomiting" |
| duration_days | Duration of symptoms | 3 |
| has_chronic_disease | 1=yes, 0=no | 0 |
| temperature_c | Measured temperature (if available) | 38.5 |
| heart_rate_bpm | Heart rate | 95 |
| blood_pressure | BP reading | 120/80 |
| triage_label | Target variable (urgent=1, non-urgent=0) | 1 |
| advice_given | Doctor’s suggested advice | "Go to clinic immediately" |
| common_diagnosis | Diagnosis made by doctor (training reference) | "Malaria" |
| region | Patient region | "Lagos Mainland" |
| clinic_id | Linked facility (optional if known) | CL001 |

- `Clinic_geo_data.csv`

| Column Name | Description | Example |
| --- | --- | --- |
| clinic_id | Facility code | CL001 |
| clinic_name | Name | "Alimosho PHC" |
| latitude | Latitude | 6.6153 |
| longitude | Longitude | 3.2997 |
| ward | Ward name | "Alimosho Ward 2" |
| population_within_5km | Estimated population within 5km radius | 18,000 |
| population_density | Persons per sq.km | 5000 |
| avg_distance_to_nearest_clinic_km | Accessibility measure | 2.3 |
| number_of_facilities_in_lga | For density mapping | 15 |